VOLUME 2

# SPECIAL CONDITIONS

- CONTENTS

- Article 2: 	Law and language of the contract

2.1	Serbian law shall apply in all matters not covered by the provisions of the contract.

2.3	The language used shall be English.

- Article 3: 	Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

(a) the contract,

(b) the Special Conditions,

(c) the General Conditions,

(d) the technical specifications,

(e) the design documentation (drawings),

(f) the Bill of Quantities and Price Schedule, possibly after arithmetical corrections;

(g) the tender with the appendix,

(h) any other document forming part of the contract.

- Article 4:	Communications

Communications between the Contracting Authority and/or the Supervisor on the one hand, and the Contractor on the other, shall be exclusively in writing. Official communications shall be sent by post or delivered by hand to the following addresses:

For the Contracting Authority:

City of Nis, 1, Branka Radicevica street.

18000 Serbia

e-mail: milos.stojadinovic@palilula.eu

For the Contractor:

…………………………………………

………………………………………….

…………………………

…………………………….,

tel./fax: …………………..; e-mail: ………………………….

Unofficial communication will be exchanged by phone, e-mail or fax transmission,

The Article 4.1, 4.2. and 4.3. in the General Conditions remain fully applicable.

Requests for Interim Payments, with descriptions of executed volumes of works and respective prices, shall be made by the Contractor to the Contracting Authority in the Serbian language.

The correspondence between the Contractor and the Supervisor shall be done according to the prescriptions in the Serbian Law on Planning and Construction and all relevant Regulations. Copies of the administrative orders and all other documentation exchanged between both parties shall be presented to the Contracting Authority as well.

- Article 5:	Supervisor and Supervisor's representative

5.2	The power of the Supervisor and its representative is in compliance with Serbian legislation. The Supervisor shall be appointed under Service tender procedure with Ref.№ 2007CB16IPO006 – 2009 – 1 – 52/PP2/2. The purpose of the service contract is the provision of Independent Construction Supervisor for the implementation of the construction works required by the project in compliance with Serbian legislation for Construction works (the provisions of the Law on planning and construction and all relevant Regulations).

5.3	Any approval, inspection, certificate, examination, instruction, proposal, request, test or other similar action of the Supervisor shall not relieve the Contractor of any of his duties and responsibilities under this Contract, including responsibilities for any of his mistakes, faults or discrepancies.

The Contractor must ensure that the Supervisor has free access to the construction (s) and all the documentation relevant to the implementation of the current contract and the works herein. The Supervisor shall have access to all materials or items to be installed on the sites before they are actually fixed in place.

    - Instructions and/or orders issued by the Supervisor/Designer shall be by way of administrative orders. All administrative order by the Supervisor shall be issued in three copies, one for the Supervisor, one for the Contracting Authority and one for the Contractor.

- Article 7:	Sub-contracting

7.2	Not derogation from the General Conditions.

- Article 8:	Documents to be provided

  - Within 10 days of the signing of the contract, the Contracting Authority in Supervisor’s (and Designer’s) presents shall provide the Contractor, free of charge, with a copy of the drawings prepared for the implementation of the contract and a copy of the specifications and other contract documents. Upon the issue of the final acceptance, the Contractor shall return to the Contracting Authority all drawings, specifications and other contract documents.

  - “If a Party becomes aware of any mistake or fault of technical nature in a document that has been prepared to be used for the execution of the works on site, the Party must send notice to the other Party, notifying of such a mistake or fault.”

- Article 9:	Access to the site

  - The Contracting Authority shall within 8 days after commence of the Works contract give access of the Contractor to the Site in compliance with Art. 148 of the Serbian Law on planning and construction.

- Article 10 :	Assistance with local regulations

The Contracting Authority shall provide all necessary permits, authorizations or licences by the local regulations (if it is required).

Article 12:	General obligations of the Contractor

12.8	The visibility measures must comply with rules laid down in the Communication and Visibility Manual for EU External Actions published by the European Commission: http://ec.europa.eu/europeaid/work/visibility/index_en.htm.

Article 12a:	Design and build contracts

Not Applicable

- Article 15:	Performance guarantee

  - The amount of the performance guarantee shall be 5% of the amount of the Contract and any addenda thereto.

15.8 	Performance guarantee would be released within 45 days after expiration of the Defect liability period.

- Article 16:	Insurance

  - The Contractor shall establish a general insurance policy covering the third party risks in accordance with Serbian legislation.

16.4 	The amount of insurance covering liability with regard to risks and civil liability insurance shall be 50 % of the total contract amount.

16.5 	All the insurance referred to this Article shall be taken out within 7 days from the Contract signing, but not later than the beginning of the works. The Contractor should submit copies of the insurances to the Contracting Authority, for information.

- Article 17:	Programme of implementation of tasks

No derogation from General conditions

- Article 19:	Contractor's drawings

Not applicable

- Article 20:	Sufficiency of tender prices

No derogation from General conditions

- Article 21:	Exceptional risks

No derogation from General conditions

Article 24:	Interference with traffic

No derogation from General conditions

- Article 27:	Demolished materials

“The contractor will be responsible for removal and safe disposal of the demolition material.”

No derogation from General conditions

- Article 29:	Temporary works

No derogation from General conditions

- Article 30:	Soil studies

No derogation from General conditions

- Article 32:	Patents and licenses

Not Applicable

- Article 33 :	Commencement order

33.1	The commencement date of the construction works is the date of giving access to the Site (according to Art. 148 of the Serbian Law on planning and construction)

- Article 34 :	Period of implementation

34.1	The time for completion of works shall be 2 months from the date of the contract signature by the last party (Contractor).

- Article 36:	Delays in implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10% of the contract price.

- Article 39:	Work register

39.1	The work register is not required.

- Article 40:	Origin and quality of works and materials

## 40.1	All goods purchased under the contract must originate in a Member State of the European Union or a country covered by the Bulgaria-Serbia IPA Cross-border programme. For these purposes, "origin" means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or to the relevant international agreement applicable.

When importing goods, any change in the specified origin must have been pointed out to the Contracting Authority and approved by it.

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply as a minimum with Serbian standards and codes and the Technical Specifications, volume 3, part of the Contract.

- Article 41:	Inspection and testing

No derogation from General conditions

- Article 43:	Ownership of plant and materials

No derogation from General conditions

- Article 44:	General principles for payments

44.1	Payments shall be made in Serbian national currency.

  - By derogation the payment to the Contractor of the amounts due under each of the interim payment certificates and the final statement of account issued by the Supervisor shall be made by the Contracting Authority within 10 days.

Payments will be authorised and made by Municipality of Palilula, adress:  City of Nis, 1, Branka Radicevica street.

- Article 46:	Pre-financing

No pre-financing is eligible within this contract

- Article 47:	Retention monies

  - The sum to be retained from interim payments to guarantee implementation of the Contractor's obligations during the defects liability period is 10% of each instalment.

47.3   The sum retained or the retention guarantee shall be released within issuing and signing of final acceptance certificate referred to in Article 62.

- Article 48:	Price revision

  - The contract shall be at fixed prices, which shall not be revised.

- Article 49:	Measurement

  - b) This is a lump-sum contract.

49.1 iii) No additions shall be made to the items in the Bill of Quantities except as a result of a modification in accordance with Article 37 of General Conditions.

49.1 iv) The Supervisor will control permanently the implementation of the works and their accordance with the quantities and quality of the materials laid down in the contract, also he will control the implementation according the requirements of the Serbian legislation and Article 49 of the General Conditions. The arrangements for measuring shall be in compliance with the Serbian Law on planning and construction and relevant Regulations.

- Article 50:	Interim payments

  - The Contractor shall submit an Interim Certificate to the Contracting Authority at the end of each month, in a form presented by the Contracting Authority. The Contractor shall issue an Interim Certificate only if the total amount of the Interim certificate is at amount not less than 10% of the Contract price. The Interim Certificates should be approved by the Supervisor prior submission to Contracting Authority and to include the items, as applicable, state in article 50.1 of the General Conditions.

- Article 51:	Final statement of account

Not applicable.

- Article 56: 	End date

The payment obligations of the Contracting Authority under this Contract shall cease at most 3 months after the end of the period of implementation of tasks, unless the contract is terminated in accordance with these General Conditions.

- Article 59:	Partial acceptance

  - The Supervisor may, at the request of the Contracting Authority and if the nature of the works so permits, proceed with partial provisional acceptance, provided that the structures, parts of structures or sections of the works are completed and suited to the use as described in the contract.

  - In the cases of partial provisional acceptance referred to in Article 59.2 the defects liability period provided for in Article 62 shall run as from the date of such partial provisional acceptance.

- Article 60:	Provisional acceptance

The “certificate of provisional acceptance” is according to the National legislation for the construction works of the Contracting Authority (“Technical review” according to Article 154 of Serbian  Law on planning and construction and  relevant Regulations).

- Article 61:	Defects liability

61.1	As stated in the glossary of terms in general annexes, the defects liability period is defined as the period stated in the contract immediately following the date of provisional acceptance (date of asking to Technical review according to Serbian regulations for construction works), during which the Contractor is required to complete the works and to remedy defects or faults as instructed by the Supervisor. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

61.7	The defects liability period shall be up to 30 days. The defects liability period shall commence on the date of provisional acceptance.

( NB! The defect liability period should be determined accordingly to specific project and within the project implementation period of the Subsidy contract)

Article 62: 	Final acceptance

The “final acceptance certificate” is according to the National legislation for the construction works of the Contracting Authority (“Use permit” according to Serbian Law on planning and construction and relevant Regulations).

The duration of the guarantee period for the construction works shall be in compliance with the provisions of the Serbian Law on planning and construction and related Regulations.

- Article 68:	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Serbian Court applying the national legislation of the Contracting Authority.

- Article 73:	Further additional clauses

Not applicable